Absolutely. And Liksi is not getting relegated to a forgotten feature card. 😂

He deserves a proper place in the MVP because he demonstrates something the judges can immediately understand:

LikasLens doesn't just collect environmental data. It helps people understand it.

We'll include your Liksi 3D model as a supported visual asset in the rich HTML plan, with a placeholder/model section for the .glb file.

Since you rejected the Work-mode handoff, I'll keep this in the chat and structure the plan here. The final artifact should include these sections:

# LIKASLENS — SRT 2026 MVP WAR PLAN

## 1. North Star

The one flow that must work:

CITIZEN

│

▼

REPORT INCIDENT

Photo + Location + Details

│

▼

GHOST MODE?

├── YES → Strip reporter identity

└── NO  → Standard reporter metadata

│

▼

AI ANALYSIS

├── Local YOLOv8 inference

├── Cloud analysis / Gemini

└── Structured incident result

│

▼

ROUTING INTELLIGENCE

├── Neo4j recommendation

└── PostgreSQL rule fallback

│

▼

LGU COMMAND CENTER

Human review → Verify → Assign/Act

│

▼

STATUS UPDATE

│

▼

PUBLIC RECORD

Level 1 transparency feed

Liksi sits alongside this flow, serving two interfaces:

Citizen ──────► Liksi ──────► Understanding & Guidance

│

LGU Officer ───► Liksi ──────► Incident Intelligence & Decision Support

Provider: Gemini.

# 🔴 P0 — SHIP OR DIE

These are the only things that are allowed to block the MVP.

### Citizen Reporting

Lou:

- Preserve the existing polished reporting UI.

- Simplify the flow.

- Photo upload.

- Location.

- Basic incident description.

- Standard/Ghost Mode selector.

- Submission progress state.

Hard boundary: no reward points, gamification, scoreboards, achievements, or social mechanics.

### Ghost Mode

Must use the same report flow.

The UX difference should simply communicate:

Your identity will not be attached to this report.

Lou builds:

- Clear Ghost Mode activation.

- Strong visual privacy state.

- No confusing secondary workflow.

Jeff wires:

- Reporter identity separation/anonymization.

- Public/LGU payload excludes identifying information where Ghost Mode is active.

### Real AI Analysis

Jeff owns this.

Priority pipeline:

IMAGE

│

├── Local YOLOv8

│

└── Cloud Intelligence

│

▼

Gemini

│

▼

Structured JSON

The frontend should never know which model is currently doing the thinking.

Lou only needs a clean analysis state:

Analyzing evidence...

✓ Environmental incident detected

✓ Category identified

✓ Severity assessed

✓ Responsible office recommended

Do not expose raw AI internals to the judge unless necessary.

### Routing Intelligence

Jeff:

AI Analysis

│

▼

Neo4j Graph Recommendation

│

├── Success → Recommended recipient

│

└── Failure

│

▼

PostgreSQL Rules

│

▼

Routing result

Important guardrail:

The AI does not have final authority.

The output is always:

Recommended routing

The LGU officer can:

- Accept

- Reassign

- Reject/mark invalid if your existing workflow supports it

That is your human-in-the-loop proof.

### LGU Command Center

This is Lou's most important frontend responsibility.

Not:

a complicated enterprise dashboard.

But:

A fool-proof action center.

The primary screen should answer only:

### What happened?

### Where did it happen?

### What does the AI think?

### What should I do?

Suggested visual hierarchy:

┌─────────────────────────────────────┐

│ NEW ENVIRONMENTAL INCIDENT          │

│                                     │

│ [PHOTO]                             │

│                                     │

│ Illegal Waste Disposal              │

│ AI Confidence: High                 │

│                                     │

│ 📍 Location                         │

│ 🏛 Recommended: LGU Environment     │

│                                     │

│ [ REVIEW & ACT ]                    │

└─────────────────────────────────────┘

Then the action flow:

NEW

↓

REVIEW

↓

VERIFY

↓

ACTION TAKEN

↓

RESOLVED

No dense tables as the primary experience.

No tiny text.

No enterprise-dashboard syndrome. 😂

### Public Record — Level 1

Lou:

A clean public feed showing:

- Incident

- Image

- Category

- Location/general area

- Current status

- Timestamp

Ghost Mode reports must never expose identity.

No advanced analytics.

No nationwide search engine.

No map intelligence platform.

Those go under development.

# 🟠 P1 — IMPORTANT, ONLY AFTER P0

## Liksi — AI Environmental Companion

Liksi gets a dedicated product presence.

Not a random chatbot bubble with:

"Hi! How can I help?"

Nope. 😭

Liksi should understand his context.

### Citizen context

Example actions:

- What can I report?

- Is this environmentally relevant?

- How do I submit evidence?

- What happens after I report?

### LGU context

Example actions:

- Summarize this incident.

- Explain why this office was recommended.

- What information is missing?

- Suggest next steps.

Architecture:

USER CONTEXT

│

▼

LIKSI UI

│

▼

Next.js API

│

▼

Gemini

│

├── Citizen Context

└── LGU Incident Context

Hard boundary:

Liksi is not a general-purpose ChatGPT clone.

He is an environmental reporting and decision-support assistant.

That boundary keeps the prompt, cost, and behavior under control.

Your 3D Liksi model should appear in the HTML war plan as a supported hero/visual component. In the actual product, Lou can use it selectively—for example on the Liksi page or assistant empty state—rather than forcing a heavy 3D renderer onto every dashboard page.

# 🟡 P2 — ONLY IF EVERYTHING WORKS

- Enhanced public incident page

- More refined Liksi animations

- Advanced filters

- Map enhancements

- Additional admin polish

- Better empty states

- Micro-interactions

- Additional routing explanations

- Expanded AI insights

# ⚫ UNDER DEVELOPMENT — DO NOT BUILD

These should be visibly flagged if they already exist in the UI.

- Reward system

- Points

- Scoreboards

- Achievements

- Blockchain evidence infrastructure

- Full predictive environmental modeling

- Offline synchronization

- ASEAN expansion

- Multi-language expansion

- Facebook Auth

- Advanced public search

- Complex analytics

- Full GIS intelligence suite

- Air-quality platform

- Climate prediction

- Advanced notification systems

- Multi-level government hierarchy

- Automatic enforcement

- Fully autonomous agency action

The principle:

If it does not help the judge experience the core loop, it does not get development time.

# THE 3-DAY BATTLE PLAN

## DAY 1 — MAKE THE PRODUCT FLOW

### Lou

🔴 Citizen reporting UI
🔴 Ghost Mode UX
🔴 LGU incident list
🔴 LGU incident detail/action screen

### Jeff

🔴 Supabase schema verification
🔴 Report API contract
🔴 AI analysis endpoint
🔴 Structured AI response
🔴 Routing contract

End-of-day test:

Upload

↓

Analyze

↓

Route

↓

Display to LGU

Even if ugly internally, this must work.

## DAY 2 — CLOSE THE LOOP

### Lou

🔴 Human action states
🔴 Status update UX
🔴 Public Record Level 1
🟠 Liksi interface

### Jeff

🔴 Neo4j recommendation attempt
🔴 PostgreSQL fallback
🔴 Ghost Mode backend enforcement
🔴 LGU action persistence
🟠 Gemini/Liksi API

End-of-day test:

Report

↓

AI

↓

Routing

↓

LGU Review

↓

Action

↓

Public Status

At this point:

The MVP is shippable.

## DAY 3 — INTEGRATE AND MAKE IT JUDGE-PROOF

### Lou

- Polish critical paths.

- Error states.

- Loading states.

- Large readable typography.

- Fool-proof LGU UX.

- Liksi visual integration.

- Mark unfinished modules UNDER DEVELOPMENT.

### Jeff

- Failure testing.

- API fallbacks.

- AI response validation.

- Demo dataset preparation.

- Environment variables.

- Vercel staging integration.

### Final test:

Perform the pitch journey repeatedly:

"I am a citizen."

Report.

"The system analyzes."

Wait for real AI.

"The intelligence recommends."

Show routing.

"But the AI does not act alone."

Show LGU officer.

"The officer reviews and acts."

Update.

"The public can see that action was taken."

Show public record.

Done.

# BRANCH GUARDRAILS

main

│

├── Production / stable

│

└── staging

│

├── Only branch deployed as preview

├── Integration branch

├── Demo candidate

│

├── feature/lou-*

└── feature/jeff-*

Your old personal/reference branches remain untouched for preservation and reference.

### Rule:

Nobody develops directly on main.

staging is where the product becomes one system.

Only merge to main when:

✓ Core demo works

✓ No broken routes

✓ Environment variables configured

✓ Report → Action → Public Record passes

# LOU'S HARDEST GUARDRAIL

I would literally put this at the top of his task board:

## LOU DOES NOT BUILD BACKEND LOGIC.

Unless explicitly agreed.

His mission is:

Make LikasLens feel like a finished product even when the underlying MVP is intentionally narrow.

So he focuses on:

- UX

- UI

- API consumption

- States

- Forms

- Feedback

- Accessibility

- Responsive layout

- Fool-proof interaction

Not:

- Neo4j logic

- AI orchestration

- YOLO inference

- routing algorithms

- database architecture

- Laravel migration

- Python service deployment

That is your battlefield.

# JEFF'S GUARDRAIL

You also need one, because founders love adding things at 2:13 AM. 😂

Jeff does not introduce a new subsystem after Day 1 unless it directly fixes the critical demo flow.

No:

"Wait, what if we add predictive flooding..."

NO. 😭

Write it down.

Put it under:

LIKASLENS — UNDER DEVELOPMENT

And move on.

## The architecture in one sentence

LikasLens captures environmental evidence, analyzes it through resilient AI intelligence, recommends the appropriate response pathway, keeps humans in control of the action, and closes the loop through transparent status updates.

That is the system Lou needs to visually bring to life.

And yes—the rich HTML version should turn all of this into a proper visual war room: dark LikasLens aesthetic, green intelligence accents, priority cards, flow diagrams, day-by-day timeline, guardrail warning panels, architecture maps, and a dedicated Liksi section with your 3D model supported as an asset.

This is now narrow enough to ship, but still sophisticated enough to make the judges say:

“Oh. This is not just another reporting app.”

It's a working product with a clear intelligence loop.